# Disk Space Health Report

Prepared from the provided disk-space, migration, and hardware tables.

Prepared for: JDH Pacific
Report date: March 27, 2026

| Machines analyzed | Below threshold | Critical low-disk | Low-disk + offline |
| --- | --- | --- | --- |
| 23 | 9 | 4 | 5 |

# Executive summary

Nine of the 23 analyzed machines are below the free-space threshold used in the source data. Four of those systems are in a critical state, with 14 or less free space remaining. The most constrained devices are JDH-HQ-PC-09, JDH-HQ-LPT-01, JDH-WHOFFICE, and SupplySalesconf.

Operational risk is highest where storage pressure overlaps with unfinished migration work. Five low-disk devices currently show Offline / Undone in the detailed tables: JDH-HQ-LPT-01, JDH-WHOFFICE, JDH-susan-dt, Frontdesk-JDH, and DESKTOP-ED8O2CQ. Those devices should be brought online and migrated before aggressive cleanup or drive replacement is scheduled.

# Immediate priorities

The following systems should be treated as first-priority remediation items because they combine critical disk pressure with either completed migration or pending migration dependency.

| Priority | Machine | Free (GB) | Migration | Recommended action |
| --- | --- | --- | --- | --- |
| 1 | JDH-HQ-PC-09 | 0.1 | Done | expand storage |
| 2 | JDH-HQ-LPT-01 | 6 | Offline / Undone | expand storage and migrate |
| 3 | JDH-WHOFFICE | 9 | Offline / Undone | expand storage and migrate |
| 4 | SupplySalesconf | 14 | Done | expand storage |

# Detailed low-disk findings

This table consolidates the affected devices, their current utilization, migration state, and the primary next action for operations.

| Machine | Free (GB) | Used (GB) | Used % | Severity | Migration | Primary action |
| --- | --- | --- | --- | --- | --- | --- |
| JDH-HQ-PC-09 | 0.1 | 111 | 100% | Critical | Done | expand storage |
| JDH-HQ-LPT-01 | 6 | 229 | 97% | Critical | Offline / Undone | expand storage and migrate |
| JDH-WHOFFICE | 9 | 227 | 96% | Critical | Offline / Undone | expand storage and migrate |
| SupplySalesconf | 14 | 209 | 94% | Critical | Done | expand storage |
| JDH-susan-dt | 22 | 214 | 91% | Low | Offline / Undone | expand storage |
| JDH-HQ-PC-06 | 33 | 441 | 93% | Low | Done | expand storage |
| DESKTOP-8QP97UG | 34 | 217 | 86% | Low | Done | expand storage |
| Frontdesk-JDH | 40 | 196 | 83% | Low | Offline / Undone | expand storage and migrate |
| DESKTOP-ED8O2CQ | 46 | 178 | 79% | Low | Offline / Undone | expand storage and migrate |

# Hardware profile for affected systems

The low-disk population is concentrated around 223 to 236 capacity devices, with only a small number of larger-capacity systems. This suggests that several issues can be mitigated through cleanup, but some endpoints may also require storage expansion or replacement planning.

| Machine | Machine type | Current Drive | Cap. (GB) | Free (GB) | Used (GB) | Used % |
| --- | --- | --- | --- | --- | --- | --- |
| JDH-HQ-PC-09 | OptiPlex 5040 | TOSHIBA TL100 | 111 | 0.1 | 111 | 100% |
| JDH-HQ-LPT-01 | Precision 7780 | NVMe PM9C1a Samsung 256GB | 235 | 6 | 229 | 97% |
| JDH-WHOFFICE | OptiPlex 7080 | PC611 NVMe SK hynix 256GB (SSD) | 236 | 9 | 227 | 96% |
| SupplySalesconf | Desktop (ASUSTeK P8Z77-V) | ST240HM000-1G5152 (SSD) | 223 | 14 | 209 | 94% |
| JDH-susan-dt | OptiPlex 3000 | NVMe PM991a Samsung 256GB (SSD) | 236 | 22 | 214 | 91% |
| JDH-HQ-PC-06 | OptiPlex Micro Plus 7010 | NVMe KXG80ZNV512G / KIOXIA 512GB (SSD) | 474 | 33 | 441 | 93% |
| DESKTOP-8QP97UG | Desktop (ASRock AB350 Pro4) | SanDisk SSD PLUS 240 GB / SanDisk Ultra USB Device | 251 | 34 | 217 | 86% |
| Frontdesk-JDH | OptiPlex 3000 | NVMe BC901 SK hynix 256GB (SSD) | 236 | 40 | 196 | 83% |
| DESKTOP-ED8O2CQ | Vostro 3470 | SK hynix SC401 SATA 256GB | 224 | 46 | 178 | 79% |

# Appendix A - full migration tracker

The appendix below preserves the full visible migration table so the report can be used directly for follow-up.

|  | Workstation | Username | Email | Migration |
| --- | --- | --- | --- | --- |
| 1 | JDH-WHOFFICE | Henrys | henrys@jdhpacific.com | Offline / Undone |
| 2 | JDH-susan-dt | susanp | susanp@jdhpacific.com | Offline / Undone |
| 3 | JDH-HQ-PC-01 | donaldh | donaldh@jdhpacific.com | Offline / Undone |
| 4 | JDH-HQ-LPT-01 | NateM | natem@jdhpacific.com | Offline / Undone |
| 5 | Frontdesk-JDH | nancyh | nancyh@jdhpacific.com | Offline / Undone |
| 6 | DESKTOP-KND184L | lvaldez | lvaldez@jdhpacific.com | Offline / Undone |
| 7 | DESKTOP-FQK6R1Q | ChipH | chiph@jdhpacific.com | Offline / Undone |
| 8 | DESKTOP-ED8O2CQ | Janetk | janetk@jdhpacific.com | Offline / Undone |
| 9 | WINDOWS-S9LBDCA | rongz | rongz@jdhpacific.com | Done |
| 10 | SupplySalesconf | AlexandriaC | AlexandriaC@jdhpacific.com | Done |
| 11 | JDH-REMOT-PC-01 | WeslyA | WesleyA@jdhpacific.com | Done |
| 12 | JDH-HQ-PC-09 | machinecenter | multiple users | Done |
| 13 | JDH-HQ-PC-08 | conferenceRm | conferenceRm@jdhpacific.com | Done |
| 14 | JDH-HQ-PC-06 | hansw | hansw@jdhpacific.com | Done |
| 15 | JDH-HQ-PC-05 | carolc | carolc@jdhpacific.com | Done |
| 16 | JDH-HQ-PC-04 | Daniel | daniele@jdhpacific.com | Done |
| 17 | JDH-HQ-PC-03 | matthews | matthews@jdhpacific.com | Done |
| 18 | JDH-HQ-PC-02 | robertm | robertm@jdhpacific.com | Done |
| 19 | DESKTOP-9SRRKTH | Henrys | henrys@jdhpacific.com | Done |
| 20 | DESKTOP-8QP97UG | mattf | matff@jdhpacific.com | Done |
| 21 | DESKTOP-5RDSJ33 | jasmine | jasmine@jdhpacific.com | Done |